**Netcompany – TRADING VISION PROJECT (TVP)**

**Minutes of Meeting**

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

|  |  |
| --- | --- |
| **Version:** | **1.1** |
| **Status:** | Final |
| **Author:** | Nguyễn Bảo Nguyên |



**Document history**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Version | Date | Author | Status | Comments |
| 1.1 | 6/1/2022 | Nguyễn Bảo Nguyên | Final |  |

**References**

|  |  |  |  |
| --- | --- | --- | --- |
| Reference | Title | Author | Version |
|  |  |  |  |

Table of Contents

[1 Meeting Topic 4](#_Toc88855518)

[2 Feedback and Recommendations 4](#_Toc88855519)

[3 Actions 4](#_Toc88855520)

|  |  |  |
| --- | --- | --- |
| Meeting Title | Minutes | |
| Project name | Trading Vision Project (TVP) | |
| Meeting place and time | Meeting at Netcompany office on 30/12/2021 at 1:30PM | |
| Participants | Mr. Ngô Thái Bình – Project Manager, Technical Architect  Ms. Nguyễn Thị Diễm Trang – Product Owner | Netcompany |
|  | Ngô Gia Hân  Quách Hoàng Minh  Nguyễn Bảo Nguyên  Nguyễn Vũ Anh Thư | ITEC |
| Reporter | Mr. Ngô Thái Bình – Project Manager, Technical Architect  Ms. Nguyễn Thị Diễm Trang – Product Owner | Netcompany |
| Comments |  | |
| Next meeting | 13/1/2022 | |
| Agenda | 1. Meeting Topic  2. Feedback and Recommendations  3. Actions | |

# Meeting Topic

* Agenda:
  + Review A0100- Analysis Report
  + Review O0500 - Software Architecture
  + Question and Answer

# Feedback and Recommendations

* Rewrite Algorithms sections.
* Control Flow Diagram should be reviewed.
* Starting code UI

# Actions

* Continue doing document O0500 - Software Architecture. Expected day: 10/1/2022.
* Rewrite algorithm section in A0100 (Hân & Thư). Expected day: 10/1/2022.
* Continue doing prototype design. Expected day: 10/1/2022.
* Starting code UI (team). Expected day: 10/1/2022.