**NETCOMPANY – PROJECT DATA ANALYSIS (PDA)**

**PROJECT PROPOSAL**

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

|  |  |
| --- | --- |
| **Version:** | 1.2 |
| **Status:** | Not Approved |
| **Approver:** | Ngô Thái Bình  Nguyễn Thị Diễm Trang |
| **Author:** | Nguyễn Bảo Nguyên  Quách Hoàng Minh  Ngô Gia Hân  Nguyễn Vũ Anh Thư |

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Authors** | **Rational** |
| 1.0 | October 22th, 2021 | Nguyễn Bảo Nguyên  Quách Hoàng Minh  Ngô Gia Hân  Nguyễn Vũ Anh Thư | Outline Proposal |
| 1.1 | October 23th, 2021 | Nguyễn Bảo Nguyên | First Draft |
| 1.2 | October 29th, 2021 | Nguyễn Bảo Nguyên  Quách Hoàng Minh  Ngô Gia Hân  Nguyễn Vũ Anh Thư | Update Scope Objective, Summary Milestone Schedule, Scope, Summary Budget |

Table of Contents

[Executive Summary 4](#_Toc86761247)

[Terms of Reference 5](#_Toc86761248)

[The client 5](#_Toc86761249)

[Problem 5](#_Toc86761250)

[Scope and objectives 6](#_Toc86761251)

[Project Objectives and Success Criteria 6](#_Toc86761252)

[Scope 6](#_Toc86761253)

[Scope Description 6](#_Toc86761254)

[Constraints 6](#_Toc86761255)

[Requirements 7](#_Toc86761256)

[Functional Requirements 7](#_Toc86761257)

[Project Deliverables 8](#_Toc86761258)

[Project methodology and Approach 9](#_Toc86761259)

[Vision 9](#_Toc86761260)

[Method and Approach 9](#_Toc86761261)

[Scrum 9](#_Toc86761262)

[Project Management 9](#_Toc86761263)

[Risks 10](#_Toc86761264)

[Skill Analysis 12](#_Toc86761265)

[Summary Milestone Schedule 13](#_Toc86761266)

[Summary Budget 14](#_Toc86761267)

[Project Approval Requirements 15](#_Toc86761268)

[Project Manager 15](#_Toc86761269)

[Authorization 15](#_Toc86761270)

[Disclaimer 16](#_Toc86761271)

[References 17](#_Toc86761272)

# Preword

This document is a project proposal for the Data Analysis project.

Our main goal is to create a website to predict the stock market for the next months. We're going to create a web page that shows a chart showing stock market predictions. At the end of our project, we will have a web page to display at least a line chart.

Our project will follow the Scrum software development process, consisting of four major program increments (PIs) with sprints, deployed through the process timeline. Our project has several important milestones, which will be presented later in this document.

There are several risks, which can affect the project. We have identified some possible risks and analyzed possible solutions with planning for all known risks.

Our project is a fixed cost and fixed duration project.

# Overview

## The client and Problem

Ms. Nguyen Thi Diem Trang is a customer and has investment capital. Customers want to invest in the stock market. For convenience in grasping the market trend, customers want software to monitor and predict the market in the coming months. The team is a consultant trying to fulfill the wishes of the client.

The price of stock always changes, it fluctuates over time.

The Project Data Analysis (PDA) will create a website that can predict the stock price based on the collected data set.

## Glossary

# Scope and objectives

## Project Objectives and Success Criteria

The purpose of this PDA project is to create a website that shows stock market price predictions in line graph. Available data sets will be analyzed, predicted through the application of the most suitable algorithm. Based on those predictions, clients can decide whether or not to invest in that stock. The business goals for this project directly assist the client in predicting the stock price in the coming months.

Accept criteria of the PDA project include:

* Shows next month's prediction based on previous months.
* Must have a UAT version for customers to try before releasing the final version.
* The final product must be usable.

## Scope

### Scope Description

* The dataset must come from a trusted resource (Kaggle or from reliable stock market api such as AlphaVantage), and the dataset does not need to be changed based on real time. We prefer to use the dataset from Kaggle for our research and experiment.
* There are documents and sources that prove the predictions are reliable.

### Constraints

* Costs must not exceed the estimated budget.
* The final product must be released within 6 months.
* The final product must satisfy the Minimum Viable Product (MVP).

## Requirements

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **As a** | **I want to** | **Therefore** |
| 1 | Customer | see the stock market trends | I want a web app to display the line graph of real data. |
| 2 | Customer | know the name of the stock | I want to see the name of the stock. |
| 3 | Customer | see price of the stock at each month | I want to display the stock price via a line graph or table. |
| 4 | Customer | know raw data of the stock price | I want to see a table of raw data. |
| 5 | Customer | want to see the prediction of stock price | I want to see the predicted price via the line graph. |

## Project Deliverables

According to each PI, there will be documents that need to be completed accompanied by some parts of the overall product.

* First PI:
* A0100 - Analysis Report
* O0500 - Software Architecture - Clarification Phase
* Demo and Compare Algorithms
* Second PI:
* D0100 - User Interface Guidelines
* D0130 - Detailed Design
* D0160 - User Interface Design
* O0500 - Software Architecture
* Mockup
* Algorithm Report
* Third PI:
* Manual Test Document
* O0500 - Software Architecture
* Demo Product
* Fourth PI:
* Final Product

# Project methodology and Approach

## Vision

To deliver delivered products, we will research and choose the most suitable Machine Learning algorithm to predict the market based on collected data sets. After that, we will build a web application to represent the prediction results. The project is divided into four project increments.

## Method and Approach

### Scrum

Scrum has been used since the early 1990s as a framework for developing, providing, and maintaining complex products. Scrum illustrates the relative effectiveness of the product management and work techniques, allowing to make improvements to the product, team, and workplace environment.

Therefore, we will apply the Scrum process to manage this PDA project. We will divide the project into four main PIs and each PI will be broken down into smaller appropriate Sprints. Before each Sprint, there will be a planning meeting to divide tasks and have weekly status reports. On average, each sprint will last about 2 weeks.

### Project Management

Jira will be used as a project management system for the PDA project, including task division, task assignment, and performance tracking, time tracking.

# Risks

The following risks for the PDA project have been identified. The project manager will determine and employ the necessary risk mitigation/avoidance strategies as appropriate to minimize the likelihood of these risks: (1-lowest, 4-highest)

* **Probability**: from 1 (lowest) to 4 (highest)
* **Impact**: from 1 (lowest) to 4 (highest)
* **Risk Score**: ***Probability x Impact***
* **Risk ranking**: based on risk score
  + I (1, 2): Not serious, do not need to be immediately resolved.
  + II (3, 4): Not serious, need to be immediately resolved.
  + III (6, 8, 9): Serious, do not need to be immediately resolved
  + IV (9, 12, 16): Serious, need to be immediately resolved

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Risk Identification | | Qualitative Rating | | | | Risk Response | |
| Risk | **Risk Category** | **Probability** | **Impact** | **Risk Score** | **Risk Ranking** | **Risk Response** | **Trigger** |
| Human absence due to personal issues | Human Resources | 2 | 3 | 6 | III | Reschedule the tasks or assign them to another member | Team members must inform all team. |
| Functions do not meet customers’ requirements. | Stakeholder expectations | 3 | 4 | 12 | IV | Try to negotiate with the stakeholders | Stakeholders' negative feedback |
| Cannot complete all the requirements on deadline. | Time | 2 | 4 | 8 | III | 1. Inform the stakeholders before the predetermined deadline a week.  2. Working overtime to finish as soon as possible | One week before the deadline, there are still 2 more requirements |
| The conflict between team members leads to inefficient work. | Human Resources | 1 | 2 | 2 | I | 1. Find out the reason  2. Solve the problems | Cannot communicate members when needed |
| Customers may change requirements during the project. | Scope | 2 | 3 | 6 | III | Depend on the ability of the team developer | Stakeholders inform that they need to modify their requirement(s) |
| During project development, the interface went wrong with the design. | Technical Accuracy | 2 | 2 | 4 | II | 1. Fix those problems as soon as possible.  2. Define the new design within considering. | The real design is not the same as the design when checking |
| Lack of skills needed for the project | Human Resources | 3 | 2 | 6 | III | 1. Team members have to inform all team.  2. Learn from different resources | Team members have to inform all team. |

# Skill Analysis

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Group | Skill Expertise | Level | | | | |
| **1** | **2** | **3** | **4** | **5** |
| Technical Skill | Python |  |  | x |  |  |
| Streamlit |  | x |  |  |  |
| Numpy, Pandas, Matplotlib |  | x |  |  |  |
| Scikit-learn, Tensorflow | x |  |  |  |  |
| Machine Learning |  | x |  |  |  |
| Team Skill | Presentation |  |  |  | x |  |
| Research |  |  |  | x |  |
| Problem Solving |  |  |  | x |  |
| Conflict management |  |  | x |  |  |
| Time managing |  |  |  |  | x |

# Summary Milestone Schedule

The project Summary Milestone Schedule is presented below.  As requirements are more clearly defined this schedule may be modified.  Any changes will be communicated through project status meetings by the project manager.

|  |  |  |
| --- | --- | --- |
| Project Milestone | Start Date | Due Date |
| Project Start | October 14th, 2021 | October 21st, 2021 |
| PI Planning | October 22nd, 2021 | November 5th, 2021 |
| First PI | November 6th, 2021 | December 31st, 2021 |
| Second PI | January 3rd, 2022 | February 28th, 2022 |
| Third PI | March 1st, 2022 | April 1st, 2022 |
| Final PI | April 4th, 2022 | April 30th, 2022 |
| Project Complete | - | April 30th, 2022 |

## Gantt Chart

We will include the link to our gantt chart: https://sharing.clickup.com/g/5-85681465-7/gantt

# Summary Budget

The following table contains a summary budget based on the planned cost components and estimated costs required for the successful completion of the project

|  |  |
| --- | --- |
| Project Component | Component Cost |
| Personnel salary | $2,400 |
| Traveling fee | $96 |
| Total | $2496 |

* Number of people: 04
* Price 1 person/hour: $2
* Time/day: 2,5 hours/day
* Personnel salary: 1200 (hours) x $2 (person/hour) = $2,400
  + Total Estimated time: 4 (person) x 2,5 (hours/day) x 120 (days) = 1200 (hours).
* Traveling fee: $2 \* 2 (every 2 weeks) \* 6 (months) \* 4 (person) = $96

# Project Approval Requirements

The complete project is defined when a product that predicts stock market trend is tested and proven to be the best solution by the accompanying research papers. Along with that, all technical and process documents are handed over to the company, the product must be fully deployed within the time and cost constraints indicated in the proposal. In addition, this successful measure needs to include instructions for using and installing the product along with a video showing the application process in action. Success will be supported by the project sponsor Netcompany, specifically the representative of Miss. Nguyen Thi Diem Trang was identified.

# Project Manager

Ngo Thanh Binh is the project manager, and he is responsible for creating main tasks and deadlines for each task. This task is given to the team leader, Nguyen Bao Nguyen. Nguyen divides the tasks into 4 PI and identifies the smaller tasks of each team member in the PI. Mr. Binh’s team has four members including a team leader, business analyst, developer, and tester. After each phase of the project, the product will be delivered by Mr. Binh to the Project Owner, Nguyen Thi Diem Trang.

# Disclaimer

**Clients should note the general basis upon which the Auckland University of Technology undertakes its student projects on behalf of external sponsors:**

*While all due care and diligence will be expected to be taken by the students, (acting in software development, research or other IT professional capacities), and the Auckland University of Technology, and student efforts will be supervised by experienced AUT lecturers, it must be recognized that these projects are undertaken in the course of student instruction. There is therefore no guarantee that students will succeed in their efforts.*

*This inherently means that the client assumes a degree of risk. This is part of an arrangement, which is intended to be of mutual benefit. On completion of the project, it is hoped that the client will receive a professionally documented and soundly constructed working software application, some part thereof, or other appropriate set of IT artefacts, while the students are exposed to live external environments and problems, in a realistic project and customer context.*

*In consequence of the above, the students, acting in their assigned professional capacities and the Auckland University of Technology, disclaim responsibility and offer no warranty in respect of the “technology solution” or services delivered, (e.g. a “software application” and its associated documentation), both in relation to their use and results from their use.*