**Netcompany – TRADING VISION PROJECT (TVP)**

**WEEKLY STATUS REPORT – 6**

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

|  |  |
| --- | --- |
| **Version:** | **1.1** |
| **Status:** | Final |
| **Author:** | Nguyễn Bảo Nguyên |



Table of contents

[1 Executive Summary 3](#_Toc86478838)

[2 Overall Weekly Status 4](#_Toc86478839)

[3 Issues 4](#_Toc86478840)

[3.1 Open 4](#_Toc86478841)

[3.2 Closed 4](#_Toc86478842)

[4 Risks 4](#_Toc86478843)

[4.1 Open 4](#_Toc86478844)

[4.2 Closed 5](#_Toc86478845)

[5 Team Well-Being 5](#_Toc86478846)

[6 Plan for Next Week 5](#_Toc86478847)

[7 Next Week Vacations 6](#_Toc86478848)

[8 Next Status Report 6](#_Toc86478849)

# Executive Summary

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Topics | Details | | | | | | | | | | Status |
| **Overall Weekly Status** | Overall, this week, the team was focusing on the design wireframe and fetch data | | | | | | | | | | **Green** | | | |
| **Issues** | **Open** | | **Closed** | | | | **Overdue** | | | | **Yellow** | | | |
| 1 | | 3 | | | | **0** | | | |
| **Risks** | **Open** | | | | **Closed** | | | | | **Green** | | | |
| 0 | | | | 0 | | | | |
| **Team Well-being**  **(From 1-5)** | **Collaborative Working** | **Quality Culture** | | **Timely Response** | **Workload** | **Current Task** | | **Training** | **Yellow** | | | |
| 4 | 4 | | 4 | 4 | 5 | | 4 |
| **Plan for Next Week** | * Each member will complete their assigned tasks. * Continue doing A0100- Analysis Report document. * Draw Control Flow Diagram * Try to complete UI/UX Design Prototype | | | | | | | | | | **Yellow** | | | |
| **Next Week Vacations** | No | | | | | | | | | |  | | | |

# Overall Weekly Status

This is week of the Sprint 2 of the 1st PI.

* We have completed the Logical Data Model.
* We have also finished Wireframe Design.
* We continue writing A0100- Analysis Report.
* Team has fetched and imported data to MongoDB.

# Issues

## Open

The table below lists current issues, which require decisions in order not to delay the project. **Severity** rates from 1-4, 4 indicating the most critical issue

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Responsible** | **Created** | **Deadline** |
| I08 | Scheduled tasks to fetch data on Windows encountered an error that prevented data from being retrieved at some point in time | 4 | Nguyên, Minh | 8/12/2021 | 6/12/2021 |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

## Closed

The table below lists issues, which were closed. **Severity** rates from 1-4, 4 indicating the most critical issue

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Responsible** | **Created** | | **Deadline** |
| I05 | Create Git hub repository to manage and integrate the Code | 2 | Nguyên | 22/11/2021 | | 23/11/2021 |
| I06 | Some use cases should be modified | 3 | Team | 24/11/2021 | 30/11/2021 | |
| I07 | The plan has some improperly arranged tasks that need to be adjusted | 2 | Team | 24/11/2021 | 26/11/2021 | |

# 

# Risks

Uncertain events or conditions that result in a negative effect on the team’s delivery or development progress.

## Open

The table below is the list of current risks, which requires decisions in order not to delay the project. **Severity, Probability, and Impact** rates from 1-4, 4 indicating the most critical risk and most likely would happen.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Probability** | **Impact** | **Created** | **Mitigation** |
|  |  |  |  |  |  |  |

## Closed

The table below lists of risks that have been closed.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Probability** | **Impact** | **Created** | **Mitigation** |
|  |  |  |  |  |  |  |

# Team Well-Being

Please score the team’s well-being based on the below criteria with the range from 1-5, 5 indicating the happiest

|  |  |  |  |
| --- | --- | --- | --- |
| **Criteria** | **Description** | **Score** | **Comment** |
| Collaborative Working | Happiness with collaboration between teams as well as between the development team and external experts | 4 | The members work effectively and cohesively |
| Quality Culture | Commitment to quality. Happiness with the quality of document. | 4 | Customers have no comment about what team have done. |
| Timely Response | Did your team have a quick response when having questions? | 4 | Questions for customers are answered quickly |
| Workload | Is your team happy with the current workload? | 4 | All team has completed task of week |
| Current Task | List each team members and rate how motivated they are with the current task | 5 | Nguyen Bao Nguyen: 4  Quach Hoang Minh: 4  Ngo Gia Han: 4  Nguyen Vu Anh Thu: 4 |
| Training | How your team member progress on the training/certification programme/plan | 4 | Team are learning and researching information for the project. |

# 

# Plan for Next Week

* Each member will complete their assigned tasks.
* Continue doing A0100- Analysis Report document.
* Try to complete UI/UX Design.
* Draw Control Flow Diagram.

# Next Week Vacations

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Role** | **From Date** | **To Date** | **Notes** |
|  |  |  |  |  |

# Next Status Report

The next status report would be released on December 9th, 2021.