**Netcompany – TRADING VISION PROJECT (TVP)**

**WEEKLY STATUS REPORT – 9**

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

|  |  |
| --- | --- |
| **Version:** | **1.1** |
| **Status:** | Final |
| **Author:** | Nguyễn Bảo Nguyên |



Table of contents

[1 Executive Summary 3](#_Toc91324895)

[2 Overall Weekly Status 4](#_Toc91324896)

[3 Issues 5](#_Toc91324897)

[3.1 Open 5](#_Toc91324898)

[3.2 Closed 5](#_Toc91324899)

[4 Risks 6](#_Toc91324900)

[4.1 Open 6](#_Toc91324901)

[4.2 Closed 6](#_Toc91324902)

[5 Team Well-Being 7](#_Toc91324903)

[6 Plan for Next Week 8](#_Toc91324904)

[7 Next Week Vacations 8](#_Toc91324905)

[8 Next Status Report 8](#_Toc91324906)

# Executive Summary

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Topics | Details | | | | | | | | | | Status |
| **Overall Weekly Status** | Overall, this week, the team was focusing on the A0100- Analysis Report and Research algorithms | | | | | | | | | | **Green** | | | |
| **Issues** | **Open** | | **Closed** | | | | **Overdue** | | | | **Green** | | | |
| 0 | | 0 | | | | **0** | | | |
| **Risks** | **Open** | | | | **Closed** | | | | | **Green** | | | |
| 0 | | | | 0 | | | | |
| **Team Well-being**  **(From 1-5)** | **Collaborative Working** | **Quality Culture** | | **Timely Response** | **Workload** | **Current Task** | | **Training** | **Yellow** | | | |
| 4 | 4 | | 5 | 4 | 4 | | 4 |
| **Plan for Next Week** | * Complete A0100 – Analysis Report * Continue doing researching Algorithms * Continue doing O0500 report | | | | | | | | | | **Yellow** | | | |
| **Next Week Vacations** | No | | | | | | | | | |  | | | |

# Overall Weekly Status

This is week of the Sprint 3 of the 1st PI.

* We continue writing A0100- Analysis Report and O0500 document.
* Team has done a half of A0100 – Analysis Report.
* Team has done demo LSTM algorithm for stock price prediction.

# Issues

## Open

The table below lists current issues, which require decisions in order not to delay the project. **Severity** rates from 1-4, 4 indicating the most critical issue

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Responsible** | **Created** | **Deadline** |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

## Closed

The table below lists issues, which were closed. **Severity** rates from 1-4, 4 indicating the most critical issue

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Responsible** | **Created** | | **Deadline** |
|  |  |  |  |  | |  |
|  |  |  |  |  |  | |
|  |  |  |  |  |  | |

# Risks

Uncertain events or conditions that result in a negative effect on the team’s delivery or development progress.

## Open

The table below is the list of current risks, which requires decisions in order not to delay the project. **Severity, Probability, and Impact** rates from 1-4, 4 indicating the most critical risk and most likely would happen.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Probability** | **Impact** | **Created** | **Mitigation** |
|  |  |  |  |  |  |  |

## Closed

The table below lists of risks that have been closed.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Probability** | **Impact** | **Created** | **Mitigation** |
|  |  |  |  |  |  |  |

# Team Well-Being

Please score the team’s well-being based on the below criteria with the range from 1-5, 5 indicating the happiest

|  |  |  |  |
| --- | --- | --- | --- |
| **Criteria** | **Description** | **Score** | **Comment** |
| Collaborative Working | Happiness with collaboration between teams as well as between the development team and external experts | 4 | The members work effectively and cohesively |
| Quality Culture | Commitment to quality. Happiness with the quality of document. | 4 | Customers have some comment about A0100 document. |
| Timely Response | Did your team have a quick response when having questions? | 5 | Questions for customers are answered quickly |
| Workload | Is your team happy with the current workload? | 4 | All team has completed task of week |
| Current Task | List each team members and rate how motivated they are with the current task | 4 | Nguyen Bao Nguyen: 4  Quach Hoang Minh: 4  Ngo Gia Han: 4  Nguyen Vu Anh Thu: 4 |
| Training | How your team member progress on the training/certification programme/plan | 4 | Team are learning and researching information for the project. |

# Plan for Next Week

* Each member will complete their assigned tasks.
* Continue doing A0100- Analysis Report document.
* Research and implement algorithms
* Continue doing O0500 document

# Next Week Vacations

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Role** | **From Date** | **To Date** | **Notes** |
|  |  |  |  |  |

# Next Status Report

The next status report would be released on December 30th, 2021.