## Slide 1
Project Data Analysis (PDA)
PRESENTED BY
Han Ngo Gia
Nguyen Nguyen Bao
Minh Quach Hoang
Thu Nguyen Vu Anh
SUPERVISOR
Ms. Le Thi Nhan

## Slide 2
Table of Contents
3
5
Terms of Reference
Scope and Objectives
Project Methodology and Approach
Risks Management
Summary Milestone
1
1
2
4

## Slide 3
Terms of Reference
Customers want to invest in the stock market
Customers want an application to view and predict the stocks market in the upcoming months.
Client and Problem

## Slide 4
Terms of Reference
The price of stock always changes, and it fluctuates continuously.
The PDA project will create a web app that can predict the stock market based on the collected data set. Based on those predictions, clients can decide whether to invest in that stock.
Client and Problem

## Slide 5
Scope and Objectives
Project Objectives
The purpose of this PDA project is to create a website that shows stock market predictions in the line graph and candlestick chart.
The business goals for this project directly assist the client in predicting the market in the coming months.
4

## Slide 6
Scope and Objectives
Success Criteria
Shows next months prediction based on previous months.
Must have a UAT version for customers to try before releasing the final version.
The final product must be usable.
5

## Slide 7
Scope and Objectives
The line chart will represent the close price of the previous day.
The candlestick chart will display the starting price (open), the highest price (high), lowest price (low) and last price (close) trade during the period.
The dataset must come from a trusted resource (Kaggle or from reliable stock market api such as AlphaVantage), and the dataset does not need to be changed based on real time. We found a potential data set from Kaggle, called Stock Market Data
There are documents and sources that prove the predictions are reliable.
Scope Description
6

## Slide 8
Scope and Objectives
Constraints
Costs must not exceed the estimated budget.
The final product must be released within 6 months.
The final product must satisfy the MVP.
7

## Slide 9
Requirements
ID | As a | I want to | Therefore
1 | Customer | see the stock market trends | I want a web app to display the line graph and candle stick of real data.
2 | Customer | know the name of the stock | I want to see the name of the stock.
3 | Customer | see price of the stock at each month | I want to display the stock price via a graph or table.
4 | Customer | know raw data of the stock price | I want to see a table of raw data.
5 | Customer | want to see the prediction of stock price | I want to see the predicted price via the candlestick graph.
Scope and Objectives
8

## Slide 10
Project Methodology and Approach
Vision
To deliver delivered products, we will research and choose the most suitable Machine Learning algorithm to predict the market based on collected data sets.
After that, we will build a web application to represent the prediction results. The project is divided into four program increments.
9

## Slide 11
Scrum
Apply the Scrum process to manage this PDA project.
Devide the project into four main Pis.
Each PI will be broken down into smaller appropriate Sprints.
On average, each sprint will last about 2 weeks.
Before each Sprint, there will be a planning meeting to divide tasks and have weekly reports.
Project Methodology and Approach
10

## Slide 12
Project Management
Jira will be used as a project management system for the PDA project, including task division, task assignment, and performance tracking, time tracking.
Beside that we use ClickUp to draw Gantt Chart.
Project Methodology and Approach
11

## Slide 13
Summary Milestone
Project Milestone | Start Date | Due Date
Project Start | October 14th , 2021 | October 21st , 2021
PI Planning | October 22nd, 2021 | November 5th , 2021
First PI | November 6th, 2021 | December 31st , 2021
Second PI | January 3rd, 2022 | February 28th , 2022
Third PI | March 1st,2022 | April 1st, 2022
Final PI | April 4th,2022 | April 30th , 2022
Project Complete | - | April 30th , 2022
Schedule
12

## Slide 14
🔷 First PI
  A0100 - Analysis Report
  O0500 - Software Architecture
  Demo and Compare Algorithms
🔷 Fourth PI
  Final Product
🔷 Second PI
  D0100 - User Interface Guidelines
  DD130 - Detailed Design
  D0160 - User Interface Design
  O0500 - Software Architecture
  Mockup
  Algorithm Report
🔷 Third PI
  Demo Product
  Test Manual Document
Summary Milestone
Deliverables
13

## Slide 15
Risks Management
Risk Identification |  | Qualitative Rating |  |  |  | Risk Response | 
Risk | Risk Category | Probability | Impact | Risk Score | Risk Ranking | Risk Response | Trigger
Human absence due to personal issues | Human Resources | 2 | 3 | 6 | III | Reschedule the tasks or assign them to another member | Team members have to inform all team.
The data set is not large enough to affect the accuracy of the algorithm | Technical Accuracy | 1 | 4 | 4 | II | 1. Change another appropriate dataset. 2. Add more data to the dataset. | The accuracy of result prediction fluctuates throughout many runs.
14

## Slide 16
Risk Identification |  | Qualitative Rating |  |  |  | Risk Response | 
Risk | Risk Category | Probability | Impact | Risk Score | Risk Ranking | Risk Response | Trigger
Poor quality of data | Technical Accuracy | 2 | 4 | 8 | III | 1. Change to another appropriate data set. 2. Cleaning the dataset. | There are some duplicated data, or missing value.
The accuracy of the prediction algorithm is less than 60% | Technical Accuracy | 2 | 4 | 8 | III | Change another algorithm to test if the accuracy is higher | Throughout 5 runs, the accuracy results all less than 60%
Risks Management
15

## Slide 17
Risks Management
Group | Skill Expertise | Level |  |  |  | 
 |  | 1 | 2 | 3 | 4 | 5
Technical Skill | Coding skill |  |  | x |  | 
 | Streamlit |  | x |  |  | 
 | NumPy, Pandas, Matplotlib |  | x |  |  | 
 | Sciikit-learn, TensorFlow | x |  |  |  | 
 | Machine Learning |  | x |  |  | 
Team Skill | Presentation |  |  |  | x | 
 | Research |  |  |  | x | 
 | Problem Solving |  |  |  | x | 
 | Conflict management |  |  | x |  | 
 | Time managing |  |  |  |  | x
Skill Analysis
16

## Slide 18
Risks Management
Project Component | Component Cost
Personnel salary | $2,400
Traveling fee | $96
Other (License, …) | $500
Total | $3,000
Summary Budget
17

## Slide 19
THANK YOU FOR LISTENING!
Project Data Analysis (PDA)